COMMERCIAL PROPOSAL

Turnkey Development & Operation of the GeneralLink Platform

Unlimited-user capacity · Scalable in blocks of 10,000 users

| Prepared for | Client (name to be confirmed) |
| --- | --- |
| Prepared by | Chris Yap — chrisyapywj88@gmail.com |
| Date | 14 August 2026 |
| Proposal validity | 30 days from date above |
| Currency | Malaysian Ringgit (RM) |

# 1. Executive Summary

This proposal sets out the full cost and commercial terms to design, build, operate, and support the GeneralLink platform on a turnkey outsourced basis: an insurance-agent-network and vendor-affiliate digital ecosystem with unlimited user capacity. It covers everything required to stand up a small dedicated operating team and technical infrastructure from zero — office, equipment, staffing, hosting, AI and communication subscriptions — and to run it for three years, with cost scaling transparently as the user base and transaction volume grow.

The starting assumption is a modest monthly platform sales volume of RM10,000, unknown at the time of this proposal, growing over time. Every recurring cost in this proposal is built as a formula tied to active-user count, so the model scales cleanly in blocks of 10,000 users rather than needing to be re-quoted at each milestone.

Headline Numbers

|  | Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- |
| Total cost base | RM 413,105 | RM 591,268 | RM 797,211 | RM 1,801,585 |
| Proposed project sum (cost + 20% margin) | RM 495,726 | RM 709,521 | RM 956,654 | RM 2,161,901 |

Full derivation of every figure — including sources for each market rate used — is in the accompanying Excel workbook ("GeneralLink Turnkey Costing Model"), which recalculates automatically if any assumption changes.

# 2. Scope of the Turnkey Engagement

- Ongoing development, maintenance and enhancement of the GeneralLink Laravel/PHP platform per the current master specification.

- Vendor and agent onboarding operations, help desk support, and day-to-day platform administration.

- Hosting, infrastructure, backups, and security for a live production environment plus a separate test/staging environment.

- AI assistant ("Carolyn"), voice, and WhatsApp/communication features kept running and scaled with usage.

- Company-side administration: bookkeeping, statutory compliance, office operations.

- Unlimited registered users — capacity is added in transparent 10,000-user increments rather than a hard cap.

# 3. Proposed Team Structure

A lean team in Year 1, scaling headcount as the user base and transaction volume grow. Figures below are the fully-loaded employer cost — salary plus EPF, SOCSO, EIS, a one-month bonus provision, and group medical insurance.

| Role | Year 1 HC | Year 2 HC | Year 3 HC | Monthly Salary/head |
| --- | --- | --- | --- | --- |
| Project Lead / Founder | 1 | 1 | 1 | RM 10,000 |
| Full-Stack Developer (Laravel/PHP) | 1 | 2 | 3 | RM 6,500 |
| Customer Support & Vendor/Agent Relations Officer | 1 | 2 | 3 | RM 3,000 |
| Admin / Finance Executive | 0.5 | 1 | 1 | RM 3,600 |
| DevOps / Security Consultant (retainer) | 0 | 0.25 | 0.5 | RM 5,000 |
| Total headcount (FTE) | 3.5 | 6.25 | 8.5 |  |

Support and developer headcount is the main lever as the user base grows — see Section 5's scaling model for the ratio used (1 additional support hire per 10,000 active users).

# 4. Ground-Zero Setup (One-Time, Month 0)

| Item | Amount |
| --- | --- |
| Office rental deposit (2 deposit + 1 advance) | RM 7,500 |
| Minor office renovation / signage | RM 2,000 |
| Office furniture — 4 workstations | RM 6,000 |
| Business laptops (x4) | RM 14,000 |
| All-in-one printer/scanner | RM 1,200 |
| Company mobile test device | RM 1,200 |
| Network setup (router, switch, cabling) | RM 500 |
| IT security setup (antivirus/firewall/backup, Yr1) | RM 800 |
| Company registration (SSM Sdn Bhd) | RM 1,500 |
| Legal — service agreement, SLA & data-protection drafting | RM 3,000 |
| Domain registration (Year 1) | RM 80 |
| TOTAL GROUND-ZERO SETUP | RM 37,780 |

# 5. Hosting, Subscriptions, APIs & Overheads

Recurring technical and office costs, shown as annual totals. These scale automatically with active users in the underlying model — the figures below reflect the Year 1-3 user growth assumed in this proposal (2,500 → 15,000 → 35,000 active users).

| Category | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Hosting, subscriptions & APIs (VPS, AI, WhatsApp, Google Workspace, etc.) | RM 13,646 | RM 42,071 | RM 87,626 |
| Office rent, utilities, company secretary, accounting, insurance | RM 46,100 | RM 46,100 | RM 46,100 |

MySQL (database engine) is Community Edition — free and open-source at any scale, no licence fee. SSL certificates are free via Let's Encrypt.

Cost to Serve — Scaling by User Tier

Per Chris's brief: illustrative monthly cost to serve at each user tier, scaling in blocks of 10,000 users. This is the transparent basis for handling "unlimited users" without renegotiating the whole contract at every milestone.

| Active Users | Hosting/mo | AI Assistant/mo | WhatsApp/mo | Support HC | Total Cost to Serve/mo | Cost / User |
| --- | --- | --- | --- | --- | --- | --- |
| 1,000 | RM 113 | RM 112 | RM 360 | 1 | RM 4,367 | RM 4.37 |
| 10,000 | RM 113 | RM 1,120 | RM 900 | 1 | RM 5,915 | RM 0.59 |
| 20,000 | RM 263 | RM 2,240 | RM 1,500 | 2 | RM 11,567 | RM 0.58 |
| 30,000 | RM 413 | RM 3,360 | RM 2,100 | 3 | RM 17,219 | RM 0.57 |
| 50,000 | RM 713 | RM 5,600 | RM 3,300 | 5 | RM 28,522 | RM 0.57 |
| 100,000 | RM 1,463 | RM 11,200 | RM 6,300 | 10 | RM 56,781 | RM 0.57 |

Cost per user falls sharply after the first 10,000 (fixed platform costs are spread over more users) and then stays broadly flat — the marginal user is cheap; the step cost is adding the next support hire.

# 6. 3-Year Cost Summary & Proposed Project Sum

| Cost Category | Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- |
| Ground-zero setup (one-time) | RM 37,780 | RM 0 | RM 0 | RM 37,780 |
| Team & payroll (fully-loaded) | RM 315,579 | RM 503,097 | RM 663,485 | RM 1,482,161 |
| Hosting, subscriptions & APIs | RM 13,646 | RM 42,071 | RM 87,626 | RM 143,343 |
| Office & admin overheads | RM 46,100 | RM 46,100 | RM 46,100 | RM 138,300 |
| TOTAL COST BASE | RM 413,105 | RM 591,268 | RM 797,211 | RM 1,801,585 |

Margin: 20% on cost base (covers project management, business risk and profit — adjustable).

|  | Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- |
| PROPOSED PROJECT SUM | RM 495,726 | RM 709,521 | RM 956,654 | RM 2,161,901 |

TOTAL 3-YEAR PROPOSED PROJECT SUM:  RM 2,161,901

Suggested Payment / Retainer Schedule

| Milestone | Timing | Amount |
| --- | --- | --- |
| Year 1 — mobilisation payment (40%) | On signing — covers ground-zero setup + Month 1-2 ops | RM 198,290 |
| Year 1 — progress payment (30%) | Month 6 | RM 148,718 |
| Year 1 — completion payment (30%) | Month 12 | RM 148,718 |
| Year 2 — monthly retainer | Billed monthly in advance | RM 59,127/mo |
| Year 3 — monthly retainer | Billed monthly in advance | RM 79,721/mo |

# 7. Key Assumptions, Sources & Exclusions

Assumptions used

- EPF 13%/12%, SOCSO 1.75%, EIS 0.2% employer contributions — Malaysia statutory rates, 2026.

- Group medical insurance estimated at RM1,000/employee/year — confirm with an insurance broker (Allianz/AIA SME plans) before final pricing.

- Office: small private/serviced office in the Klang Valley at an estimated RM2,500/month.

- Hosting: DigitalOcean 4GB/2vCPU Droplet (Singapore data centre), quoted 14 August 2026, stepping up per additional 10,000-user tier.

- Claude AI (Carolyn assistant) costed at a blended Anthropic Sonnet rate, usage estimated at 2 interactions/user/month.

- WhatsApp Business API costed at Meta's 2026 Malaysia utility-message rate plus a typical BSP platform fee.

- Active-user ramp assumed at 2,500 (end Y1) → 15,000 (end Y2) → 35,000 (end Y3) — adjust to the client's actual go-to-market plan.

- Starting monthly platform sales volume assumed at RM10,000, per instruction, as the actual figure was not yet known.

Excluded from this proposal

- Payment gateway / merchant processing fees — add once a gateway is selected.

- Paid marketing, advertising, and business-development spend.

- Corporate income tax and any tax advisory beyond routine bookkeeping.

- Custom feature scope beyond the current GeneralLink master specification — quoted separately if requested.

This is a planning-grade estimate, not a fixed-price contract. All figures are built from a live Excel model — every rate is an editable, sourced assumption, so it can be refined together with the client before signing.

# 8. Next Steps

- Confirm the client's actual expected monthly sales volume and target user count for Year 1.

- Confirm team structure and any roles the client wants to staff themselves versus fully outsource.

- Agree final margin and payment schedule.

- Sign engagement letter and issue the mobilisation invoice.

Prepared by Chris Yap  ·  chrisyapywj88@gmail.com  ·  14 August 2026